## Slide 1: Hyperledger Fabric V1.1 Proposal
Sept 2017
**Dates are determined by the Hyperledger community and are currently a proposal

## Slide 2: Hyperledger Fabric Proposed Roadmap
1H17 | July | Aug | Sept | Oct | Nov | Dec | 1H18
-V1 Alpha -V1 Beta -V1 RC | V1 GA | V1.0.2 | V1.0.3 | V1.0.4 | V1.1 RC | V1.1 V1.0.5 | 
https://wiki.hyperledger.org/projects/fabric/proposedv1_1
Further Info:
https://jira.hyperledger.org/secure/Dashboard.jspa?selectPageId=10104
Jira Dashboard
Bugs
Serviceability enhancements. FAB-2985
Compatibility work for upgrades, etc.
Performance and scale.
  CouchDB performance improvement FAB-2725
  Orderer performance improvement FAB-5274
Build and release process management streamlining with improved continuous integration testing. Standardize the way technical previews are introduced to the community using runtime toggle flags and build switches.
Common release work
**Dates are determined by the Hyperledger community and are currently a proposal

## Slide 3
Introduction of the following features:
Node JS chaincode - An additional implementation of chaincode that mirrors the current Golang version in functionality. The benefit is that when using the node SDK(although you can still use any SDK of your choosing) you are provided a full stack development model. This also helps the large Javascript developer community base with a familiar coding language. FAB-2331
Node JS connection profile - Currently all applications need to capture information of the target fabric environment. This enhancement generates a common exchange doc, with backend topology information. With this doc the application will no longer need to construct the channel, add peers, orderers and get the org admin, simplifying your application development. FAB-5363
Provide an encryption library allowing encryption of sensitive data that a chaincode processes and updates. Provides another level of security for highly sensitive data. FAB-830
Ability to trigger events on a per channel basis rather than global peer basis. FAB-5695
Enhanced attribute access control for the chaincode using the fabric CA. This provides controls to manage each member's access to chaincode information. FAB-5346
Orderer horizontal scaling improvements allowing for more orderers to be added

## Slide 4
Tech Preview (Features enabled via build tags):
Private channel data. Ability to keep data on a channel private. This data will never be sent to the ordering service with the transaction. The private data is shared with a subset of peers, governed by policies, via the gossip protocol. For example all channel participants may need to be aware of a trade, but keep the trade price private among the trade participants. FAB-1151
Finer grained access control on channel functions rather than organization scoped access. For example specify which identities or group of identities can invoke chaincode, retrieve blocks, retrieve transactions, etc. FAB-3621
Identity mixer which allows organizations to issue identities to their members that would allow for member anonymity and unlinkability of that organizations members. This is the replacement for transactional certs from V0.6. FAB-2005

## Slide 5: Discussion points
Support plan: THREAD: V1.0.x support vs V1.1 and beyond (Sept) https://lists.hyperledger.org/pipermail/hyperledger-fabric/2017-September/001721.html
LTS Strategy – First potential target release 1.2
  Dependent on some missing features Tcerts, archive / prune, etc
  Support for 1-2 yrs (start with 1 year, and lengthen as maturity increases)
  More contributors (Number?)
  Adopting an LTS strategy also means that we need to be delivering "experimental" releases, which are not LTS but add new features that we are looking to have tested in the wild, and which have upgrade paths to the next LTS release.
  LTS not required for every major release